FinCore Project Current State

Phase 18.1.2 — Full Project State Audit

| Maydon | Qiymat |
| --- | --- |
| Loyiha | FinCore — ikki filialli o‘quv markazi moliya platformasi |
| Audit sanasi | 2026-08-23 |
| Joriy bosqich | Phase 18.1.2 — holat auditi va hujjatlashtirish |
| Keyingi bosqich | Phase 18.2 — Master / reference data read-only API |
| Repozitoriy | D:\React js\FinCore (git: master) |
| Audit turi | Read-only. Kod yozilmadi, sxema o‘zgartirilmadi, baza mutatsiya qilinmadi. |

Hujjatdagi har bir tasdiq dalil bilan tasniflangan: CONFIRMED · PARTIAL · MISSING · BLOCKED · MOCK-ONLY · NOT VERIFIED · INTENTIONALLY DEFERRED

# Mundarija

# 1. Executive Summary

FinCore React/TypeScript frontend’i to‘liq qurilgan va 40 ta API endpoint kutadi. Backend (NestJS 11 + Prisma 5 + PostgreSQL 18.6) hozircha faqat autentifikatsiya poydevorini qamrab oladi: 4 ta route jonli ishlaydi. Ma’lumotlar bazasi to‘liq o‘rnatilgan — 28 jadval, 15 enum, 35 trigger va reference seed. Login zanjiri uchidan-uchiga jonli tekshirilgan.

Asosiy xulosa: autentifikatsiya qatlami ishlab turibdi, biznes API qatlami esa hali mavjud emas. Frontend login’dan keyin darhol master data so‘raydi va 404 oladi — shu sababli dashboard “Server xatosi” ko‘rsatadi. Bu kutilgan holat, nosozlik emas.

| Qatlam | Holat | Dalil |
| --- | --- | --- |
| Frontend | CONFIRMED | 40 endpoint kutadi; cookie-based; Bearer ishlatmaydi |
| Backend | PARTIAL | 4/40 route implement qilingan (login, logout, me, health) |
| Database | CONFIRMED | PostgreSQL 18.6, 28 jadval, seed to‘liq |
| Autentifikatsiya | CONFIRMED | Jonli tekshirildi: bcrypt + signed httpOnly cookie |
| RBAC | PARTIAL | Guard va ruxsatlar bor; 403 jonli tekshirilmagan |
| API integratsiya | PARTIAL | Faqat auth ishlaydi; qolgan 36 endpoint 404 |

Raqamli xulosa

| CONFIRMED | PARTIAL | MISSING / BLOCKED | NOT VERIFIED |
| --- | --- | --- | --- |
| 31 | 8 | 38 | 3 |

# 2. Joriy loyiha arxitekturasi

Monorepo emas — frontend repozitoriy ildizida, backend esa `backend/` pastki papkasida joylashgan. Har biri o‘z `package.json`, `node_modules` va test to‘plamiga ega.

FinCore/

├── src/                          FRONTEND (React 18 + TS + Vite)

│   ├── app/                      router, layout (app-shell)

│   ├── features/                 auth, dashboard, expenses, budgets,

│   │                             revenue, reports, admin, imports,

│   │                             notifications

│   ├── shared/api/               contracts.ts (40 endpoint), client.ts

│   ├── shared/config/            env.ts, routes.ts

│   ├── shared/types/domain.ts    domen modellari, PermissionCode

│   ├── mocks/                    MSW handlers.ts + fixtures.ts

│   └── test/                     9 fayl / 68 test

├── e2e/                          Playwright (22 test)

├── backend/                      BACKEND (NestJS 11)

│   ├── prisma/schema.prisma      6 model + 1 enum (faqat auth)

│   ├── scripts/                  check-db, bootstrap-admin,

│   │                             bootstrap-users

│   └── src/

│       ├── main.ts               bootstrap

│       ├── app.module.ts         root + global guard’lar

│       ├── config/               zod env validatsiyasi

│       ├── database/             PrismaService (lifecycle, status)

│       ├── common/               xatolik, filter, guard, serializatsiya

│       ├── auth/                 session, cookie, bcrypt, controller

│       └── health/               health controller

└── docs/

├── database/                 001 schema, 002 seed, 003 permission

│                             alignment, 004 verification

└── PHASE_*.md                bosqich hujjatlari

Ishlash topologiyasi (lokal development)

Brauzer                Vite dev server        NestJS API        PostgreSQL

:5173  ──────────────▶ :5173  ─────────────▶ :3000  ─────────▶ :5432

cookie: fincore_session      Prisma 5.22        db: fincore

credentials: include                            schema: fincore

CORS: FRONTEND_URL=http://localhost:5173 (wildcard rad etiladi)

Cookie: signed + httpOnly, SameSite=Lax (COOKIE_SECURE=false)

# 3. Frontend arxitekturasi va API kutilmalari

| Xususiyat | Holat va dalil |
| --- | --- |
| Kontrakt manzili | CONFIRMED — src/shared/api/contracts.ts, 40 ta chaqiruv |
| API mijozi | CONFIRMED — src/shared/api/client.ts |
| API base URL | CONFIRMED — .env.local: http://localhost:3000/api Default (unset): /api (same-origin) |
| Cookie ishlatiladimi | CONFIRMED — client.ts: credentials: 'include' |
| Bearer token | CONFIRMED YO‘Q — Authorization sarlavhasi hech qayerda yuborilmaydi |
| Login maydonlari | CONFIRMED — { login, password }; login-page.tsx yorlig‘i "Telefon raqam" |
| Javob shakli himoyasi | CONFIRMED — assertFinancialPayload: *Uzs integer-string, *At RFC3339, transactionDate ISO, *percent finite number |
| Xatolik shakli | CONFIRMED — { code, message, details? }; JSON bo‘lmasa API_UNAVAILABLE |
| Mock holati | CONFIRMED — VITE_ENABLE_MOCKS=false (.env.local); MSW o‘chirilgan |

## 3.1 To‘liq endpoint matritsasi

Manba: contracts.ts dan avtomatik ajratilgan 40 chaqiruv. Backend holati 2026-08-23 da jonli tekshirilgan (autentifikatsiya qilingan sessiya bilan).

| METOD | ENDPOINT | FRONTEND CALLER | STATUS |
| --- | --- | --- | --- |
| POST | /auth/login | authApi.login | IMPLEMENTED |
| POST | /auth/logout | authApi.logout | IMPLEMENTED |
| GET | /me | authApi.me | IMPLEMENTED |
| GET | /branches | referenceApi.branches | EXPECTED BUT MISSING |
| GET | /periods | referenceApi.periods | EXPECTED BUT MISSING |
| GET | /master/categories | referenceApi.categories | EXPECTED BUT MISSING |
| GET | /master/departments | referenceApi.departments | EXPECTED BUT MISSING |
| GET | /master/payment-methods | referenceApi.paymentMethods | EXPECTED BUT MISSING |
| POST | /master/${resource} | adminApi (master create) | EXPECTED BUT MISSING |
| PATCH | /master/${resource}/${id} | adminApi (master update) | EXPECTED BUT MISSING |
| GET | /expenses/${id} | expenseApi.detail | EXPECTED BUT MISSING |
| POST | /expenses | expenseApi.create | EXPECTED BUT MISSING |
| PATCH | /expenses/${id} | expenseApi.update | EXPECTED BUT MISSING |
| GET | /budget-plans/${periodId} | budgetApi.detail | EXPECTED BUT MISSING |
| PUT | /budget-plans/${periodId}/lines | budgetApi.saveLines | EXPECTED BUT MISSING |
| GET | /revenue-plans/${periodId} | revenueApi.plan | EXPECTED BUT MISSING |
| PUT | /revenue-plans/${periodId} | revenueApi.savePlan | EXPECTED BUT MISSING |
| GET | /daily-revenues/${id} | revenueApi.detail | EXPECTED BUT MISSING |
| POST | /daily-revenues | revenueApi.create | EXPECTED BUT MISSING |
| PATCH | /daily-revenues/${id} | revenueApi.update | EXPECTED BUT MISSING |
| GET | /reports/dashboard | reportApi.dashboard | EXPECTED BUT MISSING |
| GET | /reports/monthly | reportApi.monthly | EXPECTED BUT MISSING |
| GET | /reports/branch-comparison | reportApi.branchComparison | EXPECTED BUT MISSING |
| GET | /reports/cashiers | reportApi.cashiers | EXPECTED BUT MISSING |
| GET | /admin/users | adminApi.users | EXPECTED BUT MISSING |
| GET | /users/directory | adminApi.directory | EXPECTED BUT MISSING |
| POST | /users | adminApi.createUser | EXPECTED BUT MISSING |
| PATCH | /users/${id}/status | adminApi.setStatus | EXPECTED BUT MISSING |
| PATCH | /users/${id}/salary | adminApi.setSalary | EXPECTED BUT MISSING |
| PUT | /users/${id}/access | adminApi.setAccess | EXPECTED BUT MISSING |
| GET | /roles/permissions | adminApi.rolePermissions | EXPECTED BUT MISSING |
| PUT | /roles/${role}/permissions | adminApi.updateRolePermissions | EXPECTED BUT MISSING |
| POST | /imports/expenses | importApi.run | EXPECTED BUT MISSING |
| GET | /notifications/telegram | notificationApi.settings | EXPECTED BUT MISSING |
| PUT | /notifications/telegram | notificationApi.save | EXPECTED BUT MISSING |
| GET | /notifications/reminder-preview | notificationApi.reminder | EXPECTED BUT MISSING |
| GET | /notifications/monthly-preview | notificationApi.monthly | EXPECTED BUT MISSING |

Izoh: yuqoridagi 37 qator contracts.ts dagi 40 chaqiruvni qamraydi (uchtasi generic master-data helper orqali qayta ishlatiladi). GET /health backend tomonidan implement qilingan, lekin frontend uni chaqirmaydi.

## 3.2 Backend so‘rovlari natijasida yuzaga keladigan xatoliklar

Jonli tekshiruv, autentifikatsiya qilingan direktor sessiyasi bilan:

GET /api/me                     -> 200

GET /api/health                 -> 200

GET /api/branches               -> 404

GET /api/periods                -> 404

GET /api/master/categories      -> 404

GET /api/master/departments     -> 404

GET /api/master/payment-methods -> 404

GET /api/reports/dashboard      -> 404

GET /api/expenses               -> 404

GET /api/users/directory        -> 404

Muhim: 404 javoblari ham kontrakt shaklida qaytadi — {"code":"NOT_FOUND","message":"Cannot GET /api/branches"}. Bu HTML xato sahifasi emas, shuning uchun frontend mijozi uni to‘g‘ri ApiError sifatida qabul qiladi.

# 4. Backend arxitekturasi

| Element | Holat | Dalil |
| --- | --- | --- |
| NestJS versiyasi | CONFIRMED | @nestjs/core ^11.1.6 (package.json) |
| Node | CONFIRMED | v20.20.0; npm audit --omit=dev: 0 vulnerabilities |
| Validatsiya (DTO) | CONFIRMED | class-validator + global ValidationPipe whitelist, forbidNonWhitelisted, transform |
| Env validatsiyasi | CONFIRMED | zod, src/config/env.validation.ts — fail-fast |
| Xatolik formati | CONFIRMED | { code, message, details? } — AllExceptionsFilter jonli tasdiqlandi: 401, 404, 400, 429, 503 |
| CORS | CONFIRMED | origin: [FRONTEND_URL], credentials: true wildcard zod darajasida rad etiladi |
| Helmet | CONFIRMED | main.ts; HSTS, nosniff, frameguard jonli ko‘rildi |
| Rate limiting | CONFIRMED | @nestjs/throttler; global 120/60s, login route 5/60s (@Throttle override) |
| Cookie/sessiya | CONFIRMED | cookie-parser(SESSION_SECRET); signed + httpOnly |
| Prisma lifecycle | CONFIRMED | PrismaService: onModuleInit connect, onModuleDestroy $disconnect |
| Graceful shutdown | CONFIRMED | app.enableShutdownHooks(); sessiya sweeper clearInterval |
| Moliyaviy serializatsiya | CONFIRMED | toMoneyUzs / toIsoDate / toIsoDateTime / toPercent + FinancialPayloadInterceptor (non-production) |
| Swagger | CONFIRMED | /api/docs, SWAGGER_ENABLED bilan; production’da true bo‘lishi zod bilan taqiqlangan |

## 4.1 So‘rov oqimi

So‘rov

│

├─▶ helmet                     xavfsizlik header’lari

├─▶ cookieParser(SECRET)       signedCookies to‘ldiriladi

├─▶ CORS                       origin = FRONTEND_URL, credentials

│

├─▶ SessionGuard      (APP_GUARD #1)  cookie -> AuthenticatedUser

├─▶ PermissionsGuard  (APP_GUARD #2)  @RequirePermissions (AND)

├─▶ ThrottlerGuard    (APP_GUARD #3)  rate limit

│

├─▶ ValidationPipe             DTO, whitelist, forbidNonWhitelisted

├─▶ Controller

├─▶ FinancialPayloadInterceptor  (dev/test) kontrakt tekshiruvi

└─▶ AllExceptionsFilter          { code, message, details? }

## 4.2 Implement qilingan routelar

| METOD | ROUTE | HIMOYA | JAVOB |
| --- | --- | --- | --- |
| POST | /api/auth/login | @Public, 5/60s | 200 + AuthenticatedUser, cookie |
| POST | /api/auth/logout | @Public | 204, cookie tozalanadi |
| GET | /api/me | SessionGuard | 200 + AuthenticatedUser |
| GET | /api/health | @Public | 200 + database holati |

Boshqa hech qanday controller yoki route mavjud emas. Bu Phase 18.1 qamrovining ataylab belgilangan chegarasi — INTENTIONALLY DEFERRED.

# 5. Autentifikatsiya va sessiya arxitekturasi

LoginPage (login-page.tsx)

│  { login, password }

▼

api client (credentials: include)

│  POST /api/auth/login

▼

AuthController.login  ──▶ @Throttle 5/60s

▼

AuthService.authenticate

│  1. normalizePhone: [\s()-] olib tashlanadi

│  2. findFirst OR [phone xom, phone normal, email lowercase]

│  3. bcrypt.compare (topilmasa ham timing bir xil)

│  4. status === 'active' tekshiruvi

│  5. last_login_at yangilanadi

▼

PostgreSQL fincore.users

▼

SessionService.create -> 32 bayt random id (xotirada)

▼

Set-Cookie: fincore_session (signed, httpOnly, SameSite=Lax)

▼

GET /api/me  ──▶ SessionGuard ──▶ har so‘rovda qayta quriladi

| Element | Holat | Tafsilot |
| --- | --- | --- |
| Login identifikatori | CONFIRMED | phone (xom + normallashtirilgan) yoki email |
| Telefon normallashtirish | CONFIRMED | 3 format jonli sinaldi, uchalasi 200 |
| Email normallashtirish | CONFIRMED | toLowerCase() |
| Parol kutubxonasi | CONFIRMED | bcryptjs |
| bcrypt cost | CONFIRMED | 12 (src/auth/password.ts, aniq belgilangan) |
| Timing himoyasi | CONFIRMED | burnPasswordTiming() noma’lum login uchun |
| Nofaol foydalanuvchi | CONFIRMED | 401 ACCOUNT_DISABLED (jonli sinaldi) |
| Noto‘g‘ri parol | CONFIRMED | 401 INVALID_CREDENTIALS |
| Noma’lum telefon | CONFIRMED | 401 INVALID_CREDENTIALS (bir xil xabar) |
| Cookie nomi | CONFIRMED | fincore_session |
| Cookie xavfsizligi | CONFIRMED | httpOnly + signed; secure/SameSite=None COOKIE_SECURE=true bo‘lganda |
| Sessiya saqlash joyi | CONFIRMED | JARAYON XOTIRASI (Map) — davomiy emas |
| Logout | CONFIRMED | 204; keyin /api/me 401 (jonli sinaldi) |
| Backend restartdan keyin | CONFIRMED | Barcha sessiyalar yo‘qoladi — GAP-02 |

Sessiya mexanizmi tasnifi: CONFIRMED — lekin davomiylik YO‘Q. Tasdiqlangan SQL sxemasida sessions jadvali mavjud emas, shuning uchun SessionService jarayon xotirasidan foydalanadi. Bu bitta instance uchun to‘g‘ri, ko‘p replika uchun noto‘g‘ri. Ma’lum cheklov sifatida GAP-02 da qayd etilgan.

# 6. RBAC va avtorizatsiya

| Element | Holat | Dalil |
| --- | --- | --- |
| Rollar | CONFIRMED | director, finance_manager, cashier (bazadan o‘qildi) |
| permissions jadvali | CONFIRMED | 37 qator (29 seed + 8 alignment) |
| role_permissions | CONFIRMED | 69 qator: director 35, finance_manager 25, cashier 9 |
| user_roles | CONFIRMED | 5 qator |
| Filial scope mantiqi | CONFIRMED | allows_all_branch_scope=true -> butun kompaniya O‘QISH yozish faqat branch_id != NULL tayinlovdan |
| @RequirePermissions | CONFIRMED (kod) | src/common/decorators; AND mantiqi |
| PermissionsGuard | UNIT TEST VERIFIED | 5 test; 403 + details.missingPermissions |
| SessionGuard | LIVE API VERIFIED | @Public chetlab o‘tish, imzosiz cookie rad etiladi |
| 401 xatti-harakati | LIVE API VERIFIED | GET /api/me cookie’siz -> 401 UNAUTHENTICATED |
| 403 xatti-harakati | NOT YET LIVE VERIFIED | Hech bir route @RequirePermissions ishlatmaydi |

403 holatini jonli tekshirish hozircha MUMKIN EMAS: mavjud to‘rtta route’dan hech biri ruxsat talab qilmaydi (uchtasi @Public, biri faqat sessiya talab qiladi). Faqat shu maqsadda soxta endpoint yaratilmadi. Birinchi jonli 403 tekshiruvi Phase 18.2 dagi master-data route’lari bilan mumkin bo‘ladi — batafsil 15-bo‘limda.

## 6.1 Jonli tekshirilgan rol proyeksiyalari

| Foydalanuvchi | Rol(lar) | Ruxsat | branchScopes | writeBranchScopes |
| --- | --- | --- | --- | --- |
| Ergashev Abdulla | director | 35 | 2 | 0 |
| Soyibjonova Madina | finance_manager + cashier@Sayxun | 28 | 2 | 1 |
| Mamurova Maftuna | cashier@Xalqlar | 9 | 1 | 1 |

Madina bitta akkauntda ikkita alohida user_roles yozuviga ega — birlashtirilgan rol yaratilmagan. Natijada u butun kompaniyani o‘qiydi, lekin faqat Sayxun’ga yozadi. Direktorning writeBranchScopes = 0 bo‘lishi ham to‘g‘ri: u nazorat roli, kunlik xarajat/tushum kiritmaydi.

# 7. PostgreSQL ma’lumotlar bazasi arxitekturasi

| Parametr | Qiymat (read-only tekshiruv, 2026-08-23) |
| --- | --- |
| PostgreSQL versiyasi | CONFIRMED — 18.6 (x86_64-windows) |
| Database | CONFIRMED — fincore |
| Schema | CONFIRMED — fincore (mavjud) |
| Jadvallar | CONFIRMED — 28 ta BASE TABLE |
| Enum turlari | CONFIRMED — 15 ta |
| Triggerlar | CONFIRMED — 35 ta (internal emas) |
| Funksiyalar | CONFIRMED — 56 ta |
| Database rollari | CONFIRMED — fincore_migrator, fincore_service, fincore_app, fincore_audit_writer, fincore_actor_verifier |
| pgcrypto | CONFIRMED — o‘rnatilgan |
| Migratsiya holati | CONFIRMED — kerak emas; 001, 002, 003 qo‘llanilgan |

## 7.1 Muhim jadvallar

| JADVAL | VAZIFASI | ASOSIY USTUNLAR | JORIY MA’LUMOT |
| --- | --- | --- | --- |
| users | Foydalanuvchi hisoblari | id, full_name, phone UQ, email UQ, password_hash, status, is_system | 5 qator (1 system, 1 admin, 3 xodim) |
| roles | Rol ta’riflari | id, code UQ, name, allows_all_branch_scope | 3 qator CONFIRMED |
| permissions | Ruxsat kodlari | id, code UQ, category, description | 37 qator (29 seed + 8) |
| role_permissions | Rol↔ruxsat bog‘lami | role_id, permission_id (composite PK) | 69 qator CONFIRMED |
| user_roles | Rol tayinlovlari | user_id, role_id, branch_id, is_active, granted_by NOT NULL | 5 qator CONFIRMED |
| branches | Filiallar | id, code UQ, name, is_active | 2 qator SAYXUN, XALQLAR_DOSTLIGI |
| departments | Bo‘limlar | id, code, name | 7 qator CONFIRMED |
| expense_categories | Xarajat kategoriyalari | id, code, name, tur | 25 qator CONFIRMED |
| payment_methods | To‘lov usullari | id, code, name | 6 qator CONFIRMED |
| system_settings | Tizim sozlamalari | key, value | 4 qator CONFIRMED |
| accounting_periods | Hisobot davrlari | id, year, month, status | 0 qator BO‘SH |
| expenses | Xarajat tranzaksiyalari | id, branch_id, category_id, amount, transaction_date | 0 qator BO‘SH |

## 7.2 Tasdiqlangan bog‘lanish nozikliklari

- user_roles.branch_id — SQL’da FK YO‘Q (faqat UUID ustuni). Prisma’da relation mavjud, lekin bazada referensial yaxlitlik yo‘q. CONFIRMED.user_roles.branch_id — SQL’da FK YO‘Q (faqat UUID ustuni). Prisma’da relation mavjud, lekin bazada referensial yaxlitlik yo‘q. CONFIRMED.

- trg_user_roles_validate_branch_scope trigger’i: branch_id = NULL faqat allows_all_branch_scope = true rollarga ruxsat etiladi. cashier uchun filial majburiy. CONFIRMED (trigger manbasi o‘qildi).trg_user_roles_validate_branch_scope trigger’i: branch_id = NULL faqat allows_all_branch_scope = true rollarga ruxsat etiladi. cashier uchun filial majburiy. CONFIRMED (trigger manbasi o‘qildi).

- user_roles.granted_by — NOT NULL, users(id) ga FK. Birinchi grantlar seed’dagi tizim akkaunti (00000000-...-0001) nomidan berilgan. CONFIRMED.user_roles.granted_by — NOT NULL, users(id) ga FK. Birinchi grantlar seed’dagi tizim akkaunti (00000000-...-0001) nomidan berilgan. CONFIRMED.

- user_roles_unique_active_assignment — UNIQUE (user_id, role_id, COALESCE(branch_id, zero-uuid)) WHERE is_active. Dublikat tayinlovni bazada bloklaydi. CONFIRMED.user_roles_unique_active_assignment — UNIQUE (user_id, role_id, COALESCE(branch_id, zero-uuid)) WHERE is_active. Dublikat tayinlovni bazada bloklaydi. CONFIRMED.

- users_login_identifier_present — CHECK: phone yoki email dan kamida bittasi bo‘lishi shart. CONFIRMED.users_login_identifier_present — CHECK: phone yoki email dan kamida bittasi bo‘lishi shart. CONFIRMED.

- users va user_roles jadvallarida RLS O‘CHIQ (relrowsecurity = false). CONFIRMED.users va user_roles jadvallarida RLS O‘CHIQ (relrowsecurity = false). CONFIRMED.

## 7.3 Qo‘llanilgan SQL fayllar

| FAYL | TURI | NATIJA |
| --- | --- | --- |
| 001_reference_schema.sql | DDL | 28 jadval, 15 enum, 35 trigger, 56 funksiya, 5 rol |
| 002_seed_reference.sql | DATA | branches 2, roles 3, permissions 29, departments 7, categories 25, payment 6, settings 4, users 1 (system) |
| 003_permission_alignment.sql | DATA | 8 ruxsat kodi + rol grantlari qo‘shildi. Faqat INSERT, ON CONFLICT DO NOTHING. DDL yo‘q, hech narsa olib tashlanmadi. |

# 8. Prisma holati

| Element | Holat | Dalil |
| --- | --- | --- |
| Prisma versiyasi | CONFIRMED | @prisma/client ^5.22.0 |
| Sxema validligi | CONFIRMED | npx prisma validate: "schema is valid" |
| Datasource | CONFIRMED | postgresql, schemas = ["fincore"], multiSchema preview |
| Model soni | CONFIRMED | 6 model + 1 enum |
| Faqat auth modellarimi | CONFIRMED HA | users, roles, permissions, role_permissions, user_roles, branches + user_status enum |
| Qolgan 22 jadval | INTENTIONALLY DEFERRED | Prisma’da e’lon qilinmagan |
| Jonli bazaga qarshi tekshiruv | CONFIRMED | Har 6 model jonli so‘rov bilan sinaldi |
| Migratsiya generatsiyasi | CONFIRMED YO‘Q | SQL skriptlar haqiqat manbai; prisma migrate ishlatilmaydi |

SQL va Prisma o‘rtasidagi tasdiqlangan farqlar

- user_roles.branch_id: Prisma relation e’lon qiladi, SQL’da FK yo‘q. Prisma so‘rovlari LEFT JOIN bilan ishlaydi (jonli tasdiqlandi). prisma db pull bu relation’ni yo‘qotadi.user_roles.branch_id: Prisma relation e’lon qiladi, SQL’da FK yo‘q. Prisma so‘rovlari LEFT JOIN bilan ishlaydi (jonli tasdiqlandi). prisma db pull bu relation’ni yo‘qotadi.

- user_roles.user_id / role_id: onDelete: Cascade Phase 18.1.1 da olib tashlandi — SQL’da cascade yo‘q edi. Endi mos.user_roles.user_id / role_id: onDelete: Cascade Phase 18.1.1 da olib tashlandi — SQL’da cascade yo‘q edi. Endi mos.

- role_permissions: SQL’da ON DELETE CASCADE bor, Prisma’da ham. Mos.role_permissions: SQL’da ON DELETE CASCADE bor, Prisma’da ham. Mos.

# 9. Seed va bootstrap admin holati

| Element | Holat |
| --- | --- |
| Skriptlar | CONFIRMED — backend/scripts/bootstrap-admin.mjs (email asosidagi admin) backend/scripts/bootstrap-users.mjs (3 telefon asosidagi xodim) backend/scripts/check-db.mjs (read-only tekshiruv) |
| npm buyruqlari | CONFIRMED — bootstrap:admin, bootstrap:users, db:check |
| Kerakli env (admin) | CONFIRMED — BOOTSTRAP_ADMIN_NAME, BOOTSTRAP_ADMIN_LOGIN, BOOTSTRAP_ADMIN_PASSWORD |
| Kerakli env (xodimlar) | CONFIRMED — BOOTSTRAP_{DIRECTOR¦FINANCE¦CASHIER}_{PHONE¦PASSWORD} |
| Idempotentlik | CONFIRMED — mavjud foydalanuvchi qayta yaratilmaydi; BOOTSTRAP_USER_ALREADY_EXISTS / SKIP qaytadi |
| Mavjud user xatti-harakati | CONFIRMED — parol, status va rol JIMGINA o‘zgartirilmaydi; yetishmayotgan rol granti qo‘shiladi (GRANT) |
| Parol almashtirish | CONFIRMED — BOOTSTRAP_ALLOW_PASSWORD_RESET=true bilan, aniq opt-in; faqat password_hash yangilanadi |
| Director roli tayinlash | CONFIRMED — mavjud director roli ishlatiladi; yangi rol yaratilmaydi |
| branch_id xatti-harakati | CONFIRMED — director/finance_manager uchun NULL, cashier uchun filial kodi (trigger talab qiladi) |
| granted_by | CONFIRMED — seed’dagi tizim akkaunti (00000000-...-0001) |
| Parol holati | PASSWORD CONFIGURED · PASSWORD RESET SUPPORTED |
| Parol xavfsizligi | CONFIRMED — chop etilmaydi, log qilinmaydi, faylga yozilmaydi, kodda yo‘q, .env.example da yo‘q |

Bu hujjatda hech qanday parol, connection string, session secret yoki boshqa maxfiy qiymat keltirilmagan.

# 10. Joriy API endpoint matritsasi (yig‘ma)

| GURUH | KUTILGAN | MAVJUD | HOLAT |
| --- | --- | --- | --- |
| Autentifikatsiya | 3 | 3 | IMPLEMENTED |
| Health | 0 (frontend chaqirmaydi) | 1 | IMPLEMENTED |
| Reference / master data | 5 | 0 | EXPECTED BUT MISSING |
| Master data yozish | 2 | 0 | EXPECTED BUT MISSING |
| Xarajatlar | 3 | 0 | EXPECTED BUT MISSING |
| Budjet | 2 | 0 | EXPECTED BUT MISSING |
| Tushum (revenue) | 5 | 0 | BLOCKED (BLK-18-01) |
| Hisobotlar | 4 | 0 | EXPECTED BUT MISSING |
| Foydalanuvchi / rol admin | 8 | 0 | EXPECTED BUT MISSING |
| Import | 1 | 0 | EXPECTED BUT MISSING |
| Bildirishnomalar | 4 | 0 | EXPECTED BUT MISSING |
| JAMI | 37 (40 chaqiruv) | 4 | PARTIAL — 11% |

# 11. Jonli integratsiya tekshiruv matritsasi

| FEATURE | DATABASE | BACKEND | FRONTEND | LIVE VERIFIED | STATUS |
| --- | --- | --- | --- | --- | --- |
| PostgreSQL ulanish | HA | HA | — | HA | CONFIRMED |
| Schema init | HA | — | — | HA | CONFIRMED |
| Seed ma’lumot | HA | — | — | HA | CONFIRMED |
| Prisma ulanish | HA | HA | — | HA | CONFIRMED |
| Bootstrap admin | HA | HA | — | HA | CONFIRMED |
| Login | HA | HA | HA | HA (brauzer) | CONFIRMED |
| Sessiya cookie | — | HA | HA | HA (brauzer) | CONFIRMED |
| Logout | — | HA | HA | HA | CONFIRMED |
| GET /api/me | HA | HA | HA | HA (brauzer) | CONFIRMED |
| RBAC 401 | — | HA | HA | HA | CONFIRMED |
| RBAC 403 | HA | HA | — | YO‘Q | NOT YET LIVE VERIFIED |
| Health | HA | HA | YO‘Q | HA | CONFIRMED |
| Branches API | HA | YO‘Q | HA | HA (404) | MISSING |
| Periods API | HA (0 qator) | YO‘Q | HA | HA (404) | MISSING |
| Dashboard yuklash | HA | YO‘Q | HA | HA (xato) | MISSING |

# 12. Joriy ma’lum muammolar

## 12.1 Dashboard "Server xatosi"

Kuzatilgan holat: login muvaffaqiyatli o‘tadi, so‘ng ilova "Server xatosi / Ma’lumotni yuklab bo‘lmadi" ko‘rsatadi.

Aniqlangan sabab (jonli tarmoq jurnali):

POST http://localhost:3000/api/auth/login  -> 200 OK

GET  http://localhost:3000/api/me          -> 200 OK

GET  http://localhost:3000/api/branches    -> 404 Not Found

GET  http://localhost:3000/api/periods     -> 404 Not Found

App-shell autentifikatsiyadan keyin darhol reference ma’lumot yuklaydi. Bu ikki endpoint hali qurilmagan, shuning uchun query xato holatiga o‘tadi. Tasnif: MISSING (kutilgan) — nosozlik emas, Phase 18.1 qamrovining chegarasi. TUZATILMAGAN va bu bosqichda tuzatilmasligi kerak.

## 12.2 Sessiya davomiyligi yo‘q

Backend qayta ishga tushganda barcha faol sessiyalar yo‘qoladi va foydalanuvchilar tizimdan chiqariladi. Development’da sezilarli noqulaylik, production’da esa bir nechta instance bilan ishlamaydi. Tasnif: CONFIRMED cheklov (GAP-02).

## 12.3 Ruxsat lug‘ati tarixi

002 seed 29 ta ruxsat kodi bilan keldi (Phase 16 loyihasi), frontend esa 20 ta kod ishlatadi. 12 tasi mos edi; 8 tasi (jumladan dashboard.view) bazada yo‘q edi va login’dan keyin "Ruxsat yo‘q" sahifasini keltirib chiqarardi. 003_permission_alignment.sql shu 8 tani qo‘shdi. Hozirgi holat: frontend kutgan 20 kodning hammasi bazada mavjud. CONFIRMED (jonli: dashboard.view = true).

Qolgan nozik jihat: bazadagi 17 ta workflow kodi (expense.approve, period.close, audit.view va h.k.) frontend tomonidan umuman ishlatilmaydi. Ular olib tashlanmadi — zararsiz, lekin ikki manba to‘liq bir xil emas. Tasnif: PARTIAL.

# 13. Ochiq gaplar va blokerlar

| ID | TAVSIF | SOHA | JIDDIYLIK | HOLAT | 18.2 NI BLOKLAYDIMI? | TAVSIYA |
| --- | --- | --- | --- | --- | --- | --- |
| GAP-01 | fixedSalaryUzs uchun ustun yo‘q; /api/me "0" placeholder qaytaradi | DB / Contract | YUQORI | CONFIRMED OCHIQ | YO‘Q | Schema qarori |
| GAP-02 | Sessiyalar jarayon xotirasida; restart hammani chiqaradi | Auth | O‘RTA | CONFIRMED OCHIQ | YO‘Q | Redis yoki sessions jadvali |
| GAP-03 | branchScopes qoidasi seed izohi va fixture’lardan xulosa qilingan | RBAC | PAST | CONFIRMED OCHIQ | YO‘Q | Qoidani tasdiqlash |
| GAP-04 | users.phone nullable, frontend majburiy string kutadi; 2 foydalanuvchida phone NULL | Contract | O‘RTA | CONFIRMED OCHIQ | YO‘Q | Telefon majburiymi? |
| GAP-05 | Telefon saqlash formati bir xillashtirilmagan | DB | PAST | PARTIAL (login 3 formatni qabul qiladi) | YO‘Q | Format standarti |
| GAP-06 | Prisma modellari jonli bazaga qarshi tekshirilmagan edi | Prisma | PAST | RESOLVED | YO‘Q | — |
| GAP-07 | Seed parollari yo‘q edi; hech kim kira olmasdi | Auth | YUQORI | RESOLVED (bootstrap) | YO‘Q | — |
| GAP-08 | Ruxsat lug‘ati mos emas edi (dashboard.view yo‘q) | RBAC | YUQORI | RESOLVED (003 SQL) | YO‘Q | — |
| GAP-09 | 17 ta DB ruxsat kodi frontend tomonidan ishlatilmaydi | RBAC | PAST | PARTIAL | YO‘Q | Kuzatuvda qoldirish |
| BLK-18-01 | Kunlik tushum: frontend /daily-revenues kutadi, bazada faqat revenue_transactions bor. Grain mos emas | DB / Contract | YUQORI | CONFIRMED OCHIQ | YO‘Q (18.2 qamrovida emas) | Revenue grain qarori |
| BLK-18-02 | RBAC 403 jonli tekshirilmagan — ruxsat talab qiluvchi route yo‘q | RBAC | O‘RTA | CONFIRMED OCHIQ | YO‘Q | 18.2 da tekshirish |
| BLK-18-03 | accounting_periods jadvali bo‘sh (0 qator) | DB | O‘RTA | CONFIRMED OCHIQ | QISMAN (/periods bo‘sh qaytaradi) | Davr yaratish qoidasi |

# 14. Bosqichlar tarixi

Manba: docs/ papkasidagi mavjud bosqich hujjatlari va joriy kod holati. Ixtiro qilingan tafsilot yo‘q.

| BOSQICH | MAQSAD | IMPLEMENT / VERIFIED | MA’LUM CHEKLOVLAR |
| --- | --- | --- | --- |
| PHASE 17 | Backend Contract & Architecture Audit | docs/BACKEND_IMPLEMENTATION_MAP.md (703 qator). Faqat hujjat — kod yozilmadi. 40 endpoint xaritalandi. | Uchta raqobatchi stack va 55-vs-40 endpoint ziddiyati hal qilinmay qoldirildi (ataylab). |
| PHASE 17.1 | Database Source-of-Truth Reconciliation | docs/PHASE_17_1_RECONCILIATION.md (619 qator). Faqat hujjat. | Revenue grain blokeri qayd etildi, hal qilinmadi. |
| PHASE 18.0 | Frontend→Backend Mapping Audit | docs/PHASE_18_0_FRONTEND_BACKEND_MAPPING.md (560 qator). 40 endpointning hammasi ACTIVE ekani tasdiqlandi. | Hech qanday kod yozilmadi. |
| PHASE 18.1 | Backend Foundation | NestJS 11 skeleti, zod env, PrismaService, AllExceptionsFilter, cookie-session, SessionGuard, PermissionsGuard, health, Swagger. 78 unit test. Database NOT CONFIGURED holatida yakunlandi, keyin PostgreSQL ulandi va 001+002 qo‘llandi. | GAP-01, GAP-02 ochiq qoldi. Biznes modullari ataylab qamrovdan tashqarida. |
| PHASE 18.1.1 | Secure Bootstrap Admin + Real Login Verification | bootstrap-admin.mjs; birinchi director akkaunti; jonli login, /api/me, logout, 401 tekshirildi. | 403 jonli tekshirilmadi. fixedSalaryUzs placeholder. |
| PHASE 18.1.2 (a) | Real Users + Phone Login | bootstrap-users.mjs; 3 xodim (PROJECT_REQUIREMENTS ro‘yxatidan); telefon login; brauzerda uchidan-uchiga tekshiruv; 003_permission_alignment.sql. | Ruxsat lug‘ati mismatch topildi va hal qilindi. Master data endpointlari yo‘q. |
| PHASE 18.1.2 (b) | Full Project State Audit (bu hujjat) | Read-only audit; kod yozilmadi; .docx hisobot yaratildi. | Phase 18.2 uchun handoff tayyor. |

## 14.1 Ushbu sessiyada yaratilgan/o‘zgartirilgan fayllar

CONFIRMED — git status va fayl tizimi orqali.

| FAYL | AMAL | BOSQICH |
| --- | --- | --- |
| backend/ (butun daraxt) | YARATILDI | 18.1 |
| docs/database/003_permission_alignment.sql | YARATILDI | 18.1.2 (a) |
| backend/scripts/bootstrap-admin.mjs | YARATILDI | 18.1.1 |
| backend/scripts/bootstrap-users.mjs | YARATILDI | 18.1.2 (a) |
| backend/scripts/check-db.mjs | YARATILDI | 18.1 |
| src/features/auth/login-page.tsx | O‘ZGARTIRILDI | 18.1.2 (a) — demo blok mock rejimga bog‘landi |
| vite.config.ts | O‘ZGARTIRILDI | 18.1.2 (a) — backend/** test exclude |
| src/test/env.test.ts | O‘ZGARTIRILDI | 18.1.2 (a) — env stub aniqlashtirildi |
| .env.local (gitignore) | YARATILDI | 18.1.2 (a) — mock off, API URL |

# 15. Phase 18.2 tayyorlik tahlili

Phase 18.2 master / reference data read-only API’larini implement qilishi kutilmoqda. Quyidagi tahlil faqat tayyorlikni baholaydi — hech qanday kod yozilmagan.

| METOD | ENDPOINT | DB JADVAL | PRISMA | AUTH | RUXSAT | HOLAT |
| --- | --- | --- | --- | --- | --- | --- |
| GET | /branches | branches (2 qator) | BOR | HA | yo‘q* | READY |
| GET | /periods | accounting_ periods (0 qator) | YO‘Q | HA | yo‘q* | PARTIAL |
| GET | /master/ categories | expense_ categories (25 qator) | YO‘Q | HA | yo‘q* | PARTIAL |
| GET | /master/ departments | departments (7 qator) | YO‘Q | HA | yo‘q* | PARTIAL |
| GET | /master/ payment-methods | payment_ methods (6 qator) | YO‘Q | HA | yo‘q* | PARTIAL |

* Frontend read-only reference ma’lumot uchun alohida ruxsat tekshirmaydi — barcha autentifikatsiya qilingan foydalanuvchilar ularni o‘qiydi. Yozish operatsiyalari (POST/PATCH /master/...) esa master_data.manage talab qiladi.

Filial scope: GET /branches uchun frontend faqat foydalanuvchining branchScopes ichidagi filiallarni kutadi (MSW handler shunday ishlaydi). Boshqa master data global — filial scope kerak emas.

## 15.1 Xulosa

- Darhol implement qilinadi: GET /branches — Prisma modeli mavjud, ma’lumot bor, hech qanday to‘siq yo‘q.Darhol implement qilinadi: GET /branches — Prisma modeli mavjud, ma’lumot bor, hech qanday to‘siq yo‘q.

- Yangi Prisma model talab qiladi (4 ta): accounting_periods, expense_categories, departments, payment_methods. Bular MAVJUD jadvallarni map qilish — yangi jadval yaratish emas.Yangi Prisma model talab qiladi (4 ta): accounting_periods, expense_categories, departments, payment_methods. Bular MAVJUD jadvallarni map qilish — yangi jadval yaratish emas.

- Ochiq arxitektura qarori talab qiladi: hech biri. Master data read-only qismi qaror talab qilmaydi.Ochiq arxitektura qarori talab qiladi: hech biri. Master data read-only qismi qaror talab qilmaydi.

- Baza gaplari bilan bloklangan: GET /periods qisman — accounting_periods jadvali bo‘sh (0 qator). Endpoint ishlaydi, lekin bo‘sh massiv qaytaradi va davr tanlovi bo‘sh bo‘ladi (BLK-18-03).Baza gaplari bilan bloklangan: GET /periods qisman — accounting_periods jadvali bo‘sh (0 qator). Endpoint ishlaydi, lekin bo‘sh massiv qaytaradi va davr tanlovi bo‘sh bo‘ladi (BLK-18-03).

- Birinchi jonli RBAC 403 tekshiruvi: POST/PATCH /master/${resource} route’lariga @RequirePermissions('master_data.manage') qo‘yish orqali. cashier roli bu ruxsatga ega emas (9 ruxsat ichida yo‘q), shuning uchun kassir sessiyasi bilan 403 olinadi. Bu BLK-18-02 ni yopadi.Birinchi jonli RBAC 403 tekshiruvi: POST/PATCH /master/${resource} route’lariga @RequirePermissions('master_data.manage') qo‘yish orqali. cashier roli bu ruxsatga ega emas (9 ruxsat ichida yo‘q), shuning uchun kassir sessiyasi bilan 403 olinadi. Bu BLK-18-02 ni yopadi.

PHASE 18.2 READINESS:  PARTIALLY READY

Sabab: 5 endpointdan 1 tasi darhol tayyor, 4 tasi avval Prisma model mapping talab qiladi (mavjud jadvallarga, sxema o‘zgarishisiz). Bloklovchi arxitektura qarori yo‘q. accounting_periods bo‘shligi funksional cheklov, texnik bloker emas.

## 15.2 Contradictions / items requiring verification

| MAVZU | MANBA A | MANBA B | JORIY DALIL / TASNIF |
| --- | --- | --- | --- |
| Bosqich raqami takrorlanishi | docs/PHASE_18_1_2_ REAL_USERS_PHONE_ LOGIN.md | Ushbu audit ham "18.1.2" deb nomlangan | Ikki hujjat bir xil raqamda. CONFIRMED nomlash ziddiyati. Hal qilinmadi — nomlashni siz belgilaysiz. |
| Ruxsat kodlari soni | Frontend PermissionCode: 20 kod | Baza permissions: 37 kod | 20 frontend kodining hammasi bazada mavjud. 17 ortiqcha kod ishlatilmaydi. PARTIAL. |
| Endpoint soni | Phase 17 hujjati: 55 endpoint | contracts.ts: 40 chaqiruv | Kod haqiqat manbai: 40. Phase 17.1 da qayd etilgan ziddiyat hamon OCHIQ. |
| Revenue grain | Frontend: /daily-revenues | Baza: revenue_transactions | Kunlik grain jadvali yo‘q. BLK-18-01, CONFIRMED OCHIQ. |
| user_roles.branch_id FK | Prisma schema: relation e’lon qilingan | SQL DDL: FK yo‘q | Jonli so‘rov ishlaydi (LEFT JOIN). CONFIRMED farq, ataylab saqlangan. |

# 16. Aniq tavsiya etilgan keyingi qadam

Phase 18.2 — Master / reference data read-only API. Quyidagi tartib eng kam risk bilan eng ko‘p qiymat beradi:

1. Prisma’ga 4 ta model qo‘shish (MAVJUD jadvallarni map qilish):

accounting_periods, expense_categories, departments,

payment_methods

-> prisma db pull --print bilan solishtirish, sxema O‘ZGARTIRMASDAN

2. ReferenceModule yaratish:

GET /api/branches                 (branchScopes filtri bilan)

GET /api/periods

GET /api/master/categories

GET /api/master/departments

GET /api/master/payment-methods

3. Yozish route’lariga @RequirePermissions('master_data.manage')

-> kassir sessiyasi bilan 403 ni JONLI tekshirish (BLK-18-02)

4. Dashboard yuklanishini brauzerda qayta tekshirish

Bu bosqichdan keyin frontend app-shell to‘liq yuklanadi va dashboard "Server xatosi" o‘rniga haqiqiy (bo‘sh) ma’lumot ko‘rsatadi.

## 16.1 Yakuniy tekshiruv holati

| TEKSHIRUV | NATIJA | IZOH |
| --- | --- | --- |
| Backend typecheck | PASS | tsc --noEmit, exit 0 |
| Backend testlar | PASS | 78/78, 9 fayl |
| Frontend typecheck | PASS | tsc --noEmit, exit 0 |
| Frontend testlar | PASS | 68/68, 9 fayl |
| Prisma sxema validatsiyasi | PASS | "schema is valid" |
| Database ulanish | PASS | CONNECTED, PostgreSQL 18.6 |
| npm run db:check | PASS | Migratsiya kerak emas |
| API route tekshiruvi | PASS | 4 route 200; 36 endpoint 404 (kutilgan) |
| E2E testlar (Playwright) | NOT VERIFIED | Bu auditda ishga tushirilmadi |

NO CODE IMPLEMENTATION: CONFIRMED — bu bosqichda ilova kodi yozilmadi, sxema o‘zgartirilmadi, baza mutatsiya qilinmadi.